Project Charter Plan

Real Estate Database System
Tavon Goodwin
DreamHome Realty Solutions
October 2025

Executive Summary

- The Real Estate Database System project aims to design and implement a comprehensive database to manage property listings, agents, clients, and transactions efficiently. This project will modernize how DreamHome Realty Solutions handles data by centralizing information, improving search capabilities, and ensuring data integrity. The system will provide quick access to property information, enhance client management, and streamline reporting functions.

Project Purpose/Justification

- The purpose of this project is to replace outdated, scattered spreadsheets and manual tracking with a secure, centralized database management system. This system will increase accuracy, reduce redundancy, and support future automation and data analytics within the company.

Business Need/Case

- DreamHome Realty Solutions currently faces challenges managing client and property data across multiple files and tools. This leads to delays in property searches, reporting errors, and client dissatisfaction. The new database will integrate all real estate data, enabling better decision-making, reducing administrative costs, and improving productivity.

Business Objectives

1. Design a relational database with at least five entities by October 2025.
2. Normalize the database to Third Normal Form (3NF) to ensure data consistency.
3. Implement SQL tables, populate data, and demonstrate key queries by November 2025.
4. Deliver documentation and final testing by December 2025.

Project Description

The Real Estate Database System will store, manage, and retrieve property, client, and agent information. It will allow real estate agents to easily view property availability, record sales transactions, and manage client details. The system will be developed using SQL and tested in a secure environment before deployment.

Preliminary Scope Statement

- The project will include the design, normalization, and implementation of a database containing entities such as Properties, Agents, Clients, Transactions, and Locations. The scope covers requirements gathering, ER diagram creation, SQL table creation, data population, and demonstration of queries and reports. The project will conclude when the system is fully functional and documented.

Risks

1. Possible data entry errors during testing.
2. Limited SQL experience among team members.
3. Time constraints due to academic deadlines.
4. Potential compatibility issues between SQL tools and lab computers.

Project Deliverables

1. Entity-Relationship (ER) Diagram
2. Relational Schema
3. Normalized database (3NF)
4. SQL scripts for table creation and data population
5. Sample queries and reports
6. Project documentation

Summary Milestone Schedule

- Project Start: October 10, 2025
Database Design and ER Diagram: October 25, 2025
Normalization and SQL Implementation: November 10, 2025
Testing and Data Population: November 25, 2025
Final Report and Presentation: December 10, 2025

Summary Budget

- Personnel (Development & Testing): $3,000
Software Tools and Licenses: $500
Hardware and Lab Resources: $500
Total Estimated Budget: $4,000

Authorization

Approved by Project Sponsor:

Dr. Sarah Mitchell
Department Chair, Computer Information Systems
Date: October 8, 2025